## Slide 1
NEW ADMINISTRATION BUILDING
Iron work continues. Exterior and interior framing in Area C is progressing. Mock-up is 60% complete.

## Slide 2
Work continues on the installation of the pipe for the fire system, roof framing, and concrete blocks on the lower level.

## Slide 3
Work continues on the lower level.

## Slide 4
Photos show mechanical, storage room, and crawl space areas. Elevator shaft is in progress.

## Slide 5
BOSWELL HS
Final prep for the first game in the new stadium.

## Slide 6
Progress continues on the turf room, installation of the logo on both ends of the room, metal siding, and roof sofit.

## Slide 7
Metal fence panels installation is complete. Work continues on the retaining wall between the turf room and auxiliary field.

## Slide 8
Dedication plaque has been installed.

## Slide 9
Orchestra pit is complete in the Fine Arts Center.

## Slide 10
Final phases of installation of turf at Chisholm Trail HS and Saginaw HS.
BASEBALL/SOFTBALL PROJECTS

## Slide 11
Installation of vinyl coated fence and mow strip is complete.
ED WILLKIE MS