## Slide 1
NEW ADMINISTRATION BUILDING
Final landscape grade is in progress around the west and south sides of the building.

## Slide 2
Metal roof is near completion in Areas A, B, and C.

## Slide 3
Glass framing is being installed in Area C.

## Slide 4
Sheetrock continues in Area B on the 2nd floor.

## Slide 5
Construction of the back walkway is in progress. Mechanical duct work is being installed in Area C.

## Slide 6
Eagle Mountain ES and Elkins ES
New fencing is complete around well fixtures at Eagle Mountain ES and Elkins ES.