## Slide 1
ADMINISTRATION BUILDING
Work continues on the retaining wall and planting beds. Entrance in Area C is progressing.
Balcony walkway is completed in Areas C, B, and most of A.

## Slide 2
Work progresses on MEP, data, lighting, and ceilings on the first floor of Area B.

## Slide 3
Interior doors have been hung in Area C. Mailroom and work stations are progressing in Area B and C.

## Slide 4
Upper level Area B millwork installation, data, and lighting are in progress.

## Slide 5
Building pad for the cafeteria, fine arts, and gymnasiums is complete. Pier construction is ongoing.
EAGLE MOUNTAIN HS