## Slide 1
ADMINISTRATION BUILDING
Millwork continues in Area B on the main and upper level.

## Slide 2
Ceiling and sheetrock continue in board room.

## Slide 3
Carpet and lighting continue in Area B on the main and upper level

## Slide 4
Bistro equipment continues to be installed, and punch items in Area A continue.

## Slide 5
Building pad preparation continues along with grade cuts.
EAGLE MOUNTAIN HS

## Slide 6
Turf projects are on schedule at Chisholm Trail HS and Saginaw HS. They are due for completion in July.
TURF PROJECTS

## Slide 7
Contractor will begin dirt work when grading permit is acquired from the city.
August 1, 2023, is the substantial completion of the project.
Attendance zone modifications for this elementary will begin this fall, which will impact the Comanche Springs attendance zone.
ELEMENTARY 18
Wayside Middle School
Evaluation of the track and tennis court surface is in progress.