## Slide 1
ADMINISTRATION BUILDING
Landscaping continues to progress.

## Slide 2
Finish items and punch items are progressing in Area C.

## Slide 3
Finishing touches on the reception desk continues along with furniture delivery and install in Area B training room.

## Slide 4
The dais area is undergoing final installation and staining of wood panels.

## Slide 5
Furniture delivery and install continues in Area B.

## Slide 6
Work continues in the new offices.

## Slide 9
Work continues on grade beams and slab prep in all areas of the main building. The slab is poured in a portion of fine arts. Laying of CMU blocks has begun.
EAGLE MOUNTAIN HS

## Slide 10
Stadium preparation continues and the field house building pad is complete along with piers.

## Slide 11
Earth work sub continues to construct the building pads and cutting in the on-site roads and parking lots.
ELEMENTARY 18